PORIRUA LOCALITY · TE WĀHI TIAKI TĀTOU

Your Porirua Directory

Scope of Work

A simple, trustworthy online directory so people in Porirua can find help, connect with community groups, and find local organisations — delivered in two clear phases.

| Prepared for | Porirua Locality team |
| --- | --- |
| Delivered by | Coshop Limited (NZBN 9429051598860 · Co. 8906928) |
| Version | 2.0 · July 2026 |
| Timeline | ~5–6 weeks (MVP first) |
| Total budget | NZ$10,000 |
| Phase 1 — MVP | NZ$5,000 · ~50 hours |
| Phase 2 — Iteration | NZ$5,000 · ~50 hours |

Deliverables-focused scope — what will be built, when, and for how much — without technical detail.

# Contents

This scope sets out what the Porirua Locality team will receive in each phase, who it is for, and what success looks like.

Tip for Google Docs: after upload, place the cursor here and use Insert → Table of contents to refresh links from the headings below.

1. Delivery partner

2. Purpose

3. Why two phases

4. Phase 1 — MVP deliverables

5. Phase 2 — Iteration deliverables

6. Who it is for

7. What success looks like

8. What people will see

9. Data

10. Timeline

11. Budget

12. Not included

13. Assumptions

14. Approval

# 1. Delivery partner

Work under this scope of work will be performed by Coshop Limited, a New Zealand limited company.

| Detail | Information |
| --- | --- |
| Legal name | Coshop Limited |
| NZBN | 9429051598860 |
| Companies Office number | 8906928 |
| Date registered | 12 September 2023 |
| Registered office | Wellington, New Zealand (current address on the Companies Register) |
| Website | coshop.nz |

Coshop builds community-facing digital services — including the CoShop platform for local food hubs — and will design, build, and hand over Your Porirua Directory under the phases and budget below.

# 2. Purpose

Build a simple, trustworthy online directory so people in Porirua can find help, connect with community groups, and find local organisations — marae, councils, Pātaka Kai, services, and similar — not only urgent crisis help.

The directory brings together:

The Porirua Community Connections Map — local groups and services the community already knows and trusts

The New Zealand Family Services Directory — the government’s national register of social services, filtered to Porirua

It should feel easy on a phone, use plain language, and stay accurate for at least three years with modest ongoing effort from the Porirua Locality team.

Delivery is two phases: a testable MVP at half the budget goes live first; the second half funds changes from real feedback and completes the admin and update layer.

# 3. Why two phases

| Phase | Budget | Goal |
| --- | --- | --- |
| Phase 1 — MVP | ~50 hrs / NZ$5,000 | A working directory people can use and test |
| Phase 2 — Iteration | ~50 hrs / NZ$5,000 | Improve from feedback; add admin, automation, and polish |

Real users — help-seekers and the Locality team — should shape categories, layout, and content before we invest in the full editing and update setup.

# 4. Phase 1 — MVP deliverables

~50 hours / NZ$5,000 · ~2–3 weeks to soft launch

## What people can use

Public website — shareable URL, works well on phones

Need-based categories, search, map, and crisis numbers

Combined listings from the Connections Map and the Family Services Directory (Porirua only)

Clear service cards — name, short description, phone, address, and website where available

## How data is managed in MVP

Connections Map stays in the existing Google Sheet (the team already knows this)

Government directory imported once (can be re-run by hand if needed)

One published list the website reads

Basic duplicate flagging; tidy-up by hand is fine for MVP

# 5. Phase 2 — Iteration deliverables

~50 hours / NZ$5,000 · ~2–3 weeks after feedback is collected

Changes from testing (categories, labels, layout, crisis numbers display, map behaviour)

Password-protected admin to review, edit, publish, or hide listings

Weekly automated refresh of the government directory, with a review queue

Duplicate linking in admin (so the same service is not shown twice)

Embed on the Porirua Locality website

Short editor guide, backups, and handover so the directory lasts

# 6. Who it is for

## Public (no login, no personal details)

| Group | Need |
| --- | --- |
| Immediate help | Support for themselves or someone they know (food, housing, safety, health, and similar) |
| Community connection | Contact or connect with community groups and local kaupapa |
| Civic & community places | Marae, councils, Pātaka Kai, libraries, and organisations the community trusts |

## Behind the scenes

Porirua Locality team members keep listings accurate — Sheet and manual updates in Phase 1; admin tools in Phase 2.

Community workers may share the link. This is not a referral or case-management system.

# 7. What success looks like

| Goal | How we will know |
| --- | --- |
| People find help quickly | Clear categories, search, and a map of nearby services |
| Information is trustworthy | Curated merge for MVP; publish/hide workflow in Phase 2 |
| Local context is kept | Connections Map organisations keep their local story and kaupapa where relevant |
| Real-world validation | MVP live within ~50 hours; feedback collected before Phase 2 |
| Low ongoing effort | After Phase 2: automatic government refresh; team ~1–2 hours per month on review |
| Long-lasting | Stable tools, exportable data, documented handover — useful for ~3 years |
| Fits the budget | MVP ≤ NZ$5,000; total ≤ NZ$10,000 |

# 8. What people will see

When someone opens the directory they can:

Choose a path — find support, or connect with community

Browse by need — plain-language categories such as food / kai, housing, money help, feeling unsafe, counselling, health, legal advice, work and learning, everyday needs

Search — type what they need

Use the map — see nearby services when locations are known

Reach crisis numbers — always easy to find

Open a listing — name, short description, address or suburb, phone, website, and opening hours if known

Save a short list for this visit (optional) — nothing stored online; print if useful

People should not need to know which list a service came from.

|  | Phase 1 | Phase 2 |
| --- | --- | --- |
| Standalone website | Yes | Yes |
| On the Porirua Locality site | Link out | Embed |

# 9. Data

| Source | What it provides |
| --- | --- |
| Community Connections Map | Local organisations, kaupapa, and initiatives |
| NZ Family Services Directory | Broader social services, filtered to Porirua |

Only services relevant to people in Porirua appear. When the same organisation is in both lists, we prefer the richest local description (usually from the Connections Map) and avoid showing the same service twice.

# 10. Timeline

## Phase 1 — MVP (~2–3 weeks)

| Week | Focus |
| --- | --- |
| 1 | Bring the two data sources together; categories and crisis numbers |
| 2 | Search, map, service cards; mobile check; public URL live |
| 3 | Soft launch, fix gaps, brief handover — start user testing |

Between phases (~1–2 weeks, not in budget) — Collect feedback from help-seekers, the Locality team, and community workers. Prioritise changes for Phase 2.

## Phase 2 — Iteration (~2–3 weeks)

| Week | Focus |
| --- | --- |
| 1 | Priority changes from feedback; admin for review and publish |
| 2 | Weekly government refresh; duplicates; Locality site embed |
| 3 | Editor guide, backups, production launch |

Total elapsed: roughly 5–8 weeks including the feedback window.

# 11. Budget

| Phase | Hours | Cost |
| --- | --- | --- |
| Phase 1 — MVP | ~50 | NZ$5,000 |
| Phase 2 — Iteration | ~50 | NZ$5,000 |
| Total | ~100 | NZ$10,000 |

Ongoing hosting (from Phase 2): about NZ$25–60 per month. MVP can run at minimal cost on a simple public website.

# 12. Not included

Phone helpline or human navigator

Referral tracking (“did the person get help?”)

Public user accounts or collecting personal information

Provider login to edit their own listing

Installable phone app

Usage analytics dashboard

Te Reo category labels (can be added later)

Extra data sources beyond Connections Map and Family Services Directory

National coverage outside Porirua

Replacing 111 or national crisis helplines

Real-time availability (e.g. “bed free tonight”)

Phase 1 specifically does not include: admin website, automatic weekly refresh, Locality site embed, formal duplicate tools, or full editor runbooks — those are Phase 2.

# 13. Assumptions

| Item | Assumption |
| --- | --- |
| Porirua Locality team | People available to review listings; ~1–2 hours per month after Phase 2 |
| Government directory | Continues to be published as open data |
| Connections Map | Existing Google Sheet remains the starting point for local organisations |
| Locality website | Can host an embed in Phase 2 |
| Branding & content | Team provides crisis numbers and final category wording |
| MVP feedback | Team helps recruit testers and capture feedback between phases |

# 14. Approval

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Project sponsor |  |  |  |
| Porirua Locality lead |  |  |  |
| Contractor — Coshop Limited |  |  |  |

Your Porirua Directory — Scope of Work v2.0 · July 2026 · Porirua Locality / Te Wāhi Tiaki Tātou